FoodGoal

MVP brief — the smallest first build

The job: open the app at 6 pm, see three meals you can cook with what you already have, pick one, cook it, log it. That's the whole loop the first build must prove.

The six things to build

| 1. Pantry inventory A simple typed list of what's in the kitchen, with quantities. No barcode scanner, no expiry dates yet. | 2. Meal log One tap to record “I ate this” for breakfast, lunch, dinner. No portion sizes or calorie input. |
| --- | --- |
| 3. Tonight screen The home screen. Three suggestion cards, each with a photo, prep time, and which pantry items it uses. | 4. Curated recipes 100–150 hand-picked Mediterranean and Asian recipes, each tagged with ingredients and effort. |
| 5. Simple ranker Two rules only: prefer recipes the user has ingredients for, and skip anything cooked in the last 7 days. | 6. Shopping list Missing ingredients from chosen meals appear on a Shopping tab. Tick items to remove them. |

The single make-or-break question

Do users open the app on Tuesday at 6 pm and actually cook one of the three suggestions? If yes, you have a real product. If no, fix the suggestions before adding anything else — weight tracking, photos, plateau detective, none of it will save a weak core loop.

Explicitly *not* in this first build

Weight tracking. Calorie counting. Barcode scanning. Photo-of-the-fridge. Variety score. Plateau detective. Family mode. Weekly reviews. Leftover tracking. Eating-out mode. Cravings handling. All valuable, all later.

Timeline

6–10 weeks with FlutterFlow + Firebase (no-code, fastest path).

10–14 weeks with hand-coded Flutter or React Native (slower but more flexible long-term).

Test plan

Recruit 20–30 friendly users — mix of solo cooks and families, mix of weight-loss and weight-neutral. Run for four weeks. Track three numbers each week:

- Cook-through rate — % of opened sessions that result in a logged cooked meal. Target > 25 %.

- Daily opens — average sessions per active user per week. Target > 4.

- Suggestion satisfaction — short weekly survey: “How appealing were this week's suggestions, 1–5?” Target average > 3.5.

If all three pass, build version 2 (add weight tracking and the smart variety / expiry features). If they don't, the suggestion engine and recipe set are wrong — iterate before going wider.

Build the loop. Prove the loop. Then everything else.